## Slide 1: Phase 0: Legal & Assurance Gate
Purpose: Establish legal, compliance, and risk clarity before any technical work begins.
Principle: No build starts without signed legal assurances.
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 2: Phase 0 Objectives
Define **scope boundaries** and client responsibilities
Confirm **data protection obligations**
Verify **operator/third‑party compliance**
Establish **liability & warranty limits**
Approve **security controls**
Confirm **IP ownership & transparency**
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 3: Phase 0 Mandatory Deliverables
All six must be approved before Phase 1:
1) Scope & Responsibility Statement
2) Data Processing Annex (DPA)
3) Third‑Party Terms Compliance Review
4) Liability & Warranty Boundary Clauses
5) Security Controls Statement
6) IP & Ownership Addendum
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 4: Deliverable 1: Scope & Responsibility Statement
Defines what the system does and does not do
Monitoring + notification only
Human confirmation required for booking
Not a decision maker / not a visa authority
User responsibility for final submission
Outcome: eliminates ambiguity and reduces legal exposure.
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 5: Deliverable 2: Data Processing Annex (DPA)
Defines GDPR/KVKK alignment
Lawful basis (consent / legitimate interest)
Data minimization
Encryption at rest + in transit
Retention & deletion policy
User rights (export / correction / deletion)
Audit log requirements
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 6: Deliverable 3: Third‑Party Terms Review
Ensures operator compliance
Review terms of VFS, iDATA, BLS, Kosmos
Confirm allowable data access actions
Define polite request intervals
Identify restrictions and ambiguity
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 7: Deliverable 4: Liability & Warranty Boundaries
Establishes risk containment
No guarantee of slot availability
No liability for operator site changes/downtime
Notification delays not guaranteed
User responsible for final booking
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 8: Deliverable 5: Security Controls Statement
Minimum security baseline
Role‑based access
Audit logging
Credential handling policies
Secure storage for sensitive data
Incident response expectations
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 9: Deliverable 6: IP & Ownership Addendum
Confirms ownership & transparency
OmnisArx ownership of code + IP
Full documentation and reproducibility
No black‑box modules
White‑label / scalability rights
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 10: Phase 0 Exit Criteria (Go/No‑Go)
✅ All six deliverables approved
✅ Risk register accepted by OmnisArx
✅ Legal counsel sign‑off (if required)
➡ Move to Phase 1: Scope & Requirements
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 11: Governance & Accountability
Cortex: drafts and proposes artifacts
OmnisArx: approves and signs
Legal Counsel (if engaged): validates compliance
Project Lead: ensures gate completion
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate

## Slide 12: Timeline (Recommended)
T+0 to T+5 business days
Day 1: Draft deliverables
Day 2–3: Review with OmnisArx
Day 4: Legal revisions
Day 5: Final sign‑off
Cortex × OmnisArx | Phase 0 Legal & Assurance Gate